Retainer for Website Design & Development Issued by:

Z.A.E Creations DATE: [08/07/2025] CLIENT NAME: [REACTION]

EFFECTIVE DATE: [09/07/2025]

Z.A.E Creations will provide the following services:

SCOPE OF WORK:

- Custom Website Template

- Hosting 1 Year

- Dynamic e-commerce store

- Responsive layout for mobile and desktop users.

- 10-15 products/Sub-category.

- ▪ Add to cart – Checkout.

- User Account Creation

- Basic SEO optimization for improved search visibility.

- Integration of key features (e.g, Payment Gateway, Whatsapp Widget).

- Digital platforms creation. (TIKTOK, INSTAGRAM, FACEBOOK)

- Content creation across digital platforms (posters) 1 poster/ every 2nd day of the week.

- Basic maintenance (Bug fixes, layout refining, SEO embed, hovering effects).

- Payment gateway.

▪ 	 Hovering effects, Custom product card

▪ 	Whatsapp Widget

1. SERVICES & FEES:

- Website Development:

  - Scope: Design, coding, testing, and deployment of [E-commerce].

  - Timeline: 7–14 days after receiving:

  - 100% deposit (R1,360 of R1,360 total).

  - All client-provided content (text/images/logo etc).

- Monthly Retainer (managed services) :

  - Fee: R [1000,00] (Increase as per website scale, per client agreement).

  - Includes: 6 hours/week (2 hours/day, Mon/Wed/Fri).

  - Security updates, backups, bug fixes.

  - Excludes: New features/redesigns (R250/hour).

- PAYMENT TERMS:

  - Payment due date is the 7th OF EVERY MONTH.

  - Late Fees: 20% penalty after 2 days.

  - Payment Penalty will be advised if payment has not been received three days after the due date.

  - Website will be shut down temporarily until payment has reflected.

  - Failure to meet payment deadline after 2nd attempt will result in TERMINATION of contract.

- DEVELOPMENT REFUND POLICY:

  - Deposit non-refundable if work/website has begun.

  - Cancellation mid-project: Client pays for completed hours R200/hour.

- INTELLECTUAL PROPERTY:

  - Client Owns: Custom code/content after full payment (BUYOUT) met.

Buyout fee:

  - Subject to R2.500.00

  - Developer Keeps: Reusable code snippets, frameworks.

  - Portfolio Rights: Developer may showcase work.

  - Developer owns rights to custom code unless client opts to buyout where rights are transferred.

- SUPPORT & AVAILABILITY:

  - Support Hours: Mon/Wed/Fri [10am–5pm] Included in Section 1.b hours/day.

  - Emergency services: R250/hour (if available).

  - Response Time: 1 Hour/s for non-urgent requests.

- TERMINATION:

  - By Either Party: 14 DAYS written notice.

  - Early Termination: Client pays for all completed work + 30% of remaining retainer fee.

- LIABILITIES:

Z.A.E Creations is not responsible for:

  - Client-provided illegal/infringing content.

  - Issues caused by third-party plugins/(hosting issues, domain expiry, etc.). ▪ 	Browser Support: Modern browsers only (no IE11).

- GOVERNING LAW AGREEMENT:

This agreement is governed by South African law. Acceptance & Agreement By signing below, the client agrees to the above terms and conditions.

- SIGNATURE:

Client: __________________________Date: ____________________________

Developer:    Zubair Kader        Date: 08/07/2025

Contract Signed on the: 08/07/2025